# Initial Project Planning Template

| Date | 23 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-7169 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Define Problem and Understanding | US-1 | Identify the agricultural problem; gather business requirements; conduct literature survey; analyze social/business impact | 9 | High | Nazneen Firdous Begum | 23 Jun 2026 | 30 Jun 2026 |
| Sprint-2 | Data Collection and Analysis | US-2 | Collect dataset; import libraries; read/explore dataset; perform univariate, bivariate, and multivariate analysis | 6 | High | Budati Raghavendra Kumar | 01 Jul 2026 | 08 Jul 2026 |
| Sprint-3 | Data Pre-Processing | US-3 | Check and handle null values; detect/treat outliers; extract seasonal crop info; split data into train/test sets | 9 | Low | Adusumalli Gowtham | 09 Jul 2026 | 16 Jul 2026 |
| Sprint-4 | Model Building | US-4 | Apply K-Means Clustering; train Logistic Regression model; evaluate and save best model; predict crop from user input | 9 | Medium | Kachalla Ajay Naidu | 17 Jul 2026 | 24 Jul 2026 |
| Sprint-5 | Application Building | US-5 | Design HTML pages (Home, About, FindYourCrop); build Flask backend and integrate model; run, test, and validate application | 9 | High | All | 25 Jul 2026 | 01 Aug 2026 |